Minutes of Meeting

AI Compare & Match Project — Kick-off / Status Review

| Date | 21.05.2026 |
| --- | --- |

# 1. Purpose & Context

The session aimed to review progress made over the past month, align on the technical approach for the AI-powered Compare & Match solution, and discuss tooling feasibility.

# 2. Progress Update

The following progress was noted since the last engagement:

- The Protiviti team has been working with Nomura operations users for approximately one month.

- A detailed Business Requirements Document (BRD) has been drafted covering the pilot phase, with a focus on the OTC settlement use cases (allergies/pre-matching around OTC settlement areas).

- The BRD is ready for sharing but cannot be emailed until the contract is signed. Distribution is expected next week, subject to contract execution.

- Satya will assist in expanding the scope beyond the initial pilot once onboarded, and will support testing activities.

- Akshit and Manav have already begun building core solution components (ingestion, unstructured-to-structured conversion, compare & match) using agentic AI techniques — independently of the final tooling decision.

# 3. Tooling Feasibility Analysis

Amit presented an overview of the tools currently under evaluation. Three platforms are being explored:

## 3.1 ServiceNow (Now Assist)

- ServiceNow is currently top of the list as Nomura already uses it heavily for settlements, confirmations, and workflow management.

- The Now Assist AI layer would be leveraged to build capabilities including email ingestion and classification within the existing ServiceNow framework.

- ServiceNow does not provide ready-made tools — a custom build within their framework will be required.

- Nomura will raise a New Technology Initiative (NTI) request internally to begin the proof of concept (POC) process.

- ServiceNow is expected to provide technical guidance rather than dedicated developers for the POC.

## 3.2 AWS Bedrock

- AWS is being explored for data extraction and document comparison/matching capabilities.

- AWS Bedrock provides a framework (Lambda, Python scripts, etc.) — custom development will still be required.

- Nomura met with AWS representatives two days prior. Details on end-to-end coverage are still pending.

## 3.3 Microsoft 365 / Graph API

- Microsoft 365 Graph API is under consideration for email ingestion and classification.

- One tool from the M365 suite is being assessed.

## 3.4 In-House / Hybrid Approach

- If no single tool addresses all requirements, a hybrid model will be adopted: vendor frameworks combined with in-house built components.

- The final architecture is expected to be clarified within the next one to two weeks.

# 4. Solution Architecture Discussion

Mayur presented a diagram outlining the proposed solution architecture. Key discussion points:

- Ingestion Layer: Must handle all incoming data types — emails (with attachments, with inline screenshots), TRAMP feeds, and system feeds. The target is a universal ingestion utility.

- Unstructured to Structured Conversion: The first processing step after ingestion, irrespective of hosting platform.

- Intent Tagging: AI to classify emails by intent using keywords and context. For example, from 100 emails, 20 may be tagged as a specific process type.

- Compare & Match: Fuzzy logic matching of extracted structured data against source/target systems via MCPs or APIs. Each process will have defined fields to match.

- Scalability by Design: The architecture is designed to start with a small POC (e.g., 5 scenarios/work drivers) and scale up by simply adding new keyword sets, contexts, and target system mappings.

- Admin Interface: A configuration interface is required to manage keyword mappings, context definitions, and target systems — avoiding hardcoded configurations.

- Human-in-the-Loop: Screens will be required for analysts to review, approve, or reject AI recommendations, with full audit logging — preferred platform for these screens is ServiceNow.

Estimated data volumes at POC level:

- Email ingestion: ~300–400 emails per cycle, with 4 cycles every 3 hours.

- Trade data: ~4,000–5,000 line items (Excel).

# 5. Onboarding & Access Requirements

- The Protiviti team (4 resources) will be engaged as Contingent Workers (CWRs) on-site at Nomura in a hybrid model — they will have access to Nomura's environment.

- The NTI process is entirely internal to Nomura; Protiviti has no action items on this until they are onboarded.

- Post-contract signing, an onboarding process will create system IDs and provision access to internal applications (IACs, service accounts, etc.).

- Mayur and Amit are working internally to ensure sufficient ServiceNow licenses are provisioned ahead of the team's arrival.

- Until the contract is signed and resources are formally onboarded, no access provisioning actions can proceed.

- Protiviti's team profiles will be shared with the Nomura team

# 6. Pre-Onboarding Parallel Activities

The following activities can proceed in parallel while the contract is being finalized:

- Protiviti (Akshit & Manav) to continue building core components (ingestion, conversion, compare & match) in their own environment using their own infrastructure.

- As components are developed, Protiviti to share details of libraries and functionalities used, so Mayur can verify availability within Nomura's environment (e.g., TensorFlow usage constraints).

- Once Nomura confirms the hosting platform and tooling, Protiviti will replicate the solution in the Nomura environment.

- A joint call to be scheduled (Monday or Tuesday) including the Protiviti team, Brett, and IT partners to discuss requirements in detail and explore access to ServiceNow modules.

- Gautam to provide Brett a heads-up on the planned call agenda.

- Once legally permissible, Nomura to share sample data, process maps, email examples, and BRD with Protiviti. All materials are ready and waiting on contract execution.

# 7. Next Steps & Upcoming Milestones

- Contract signing — enables BRD sharing, data sharing, and formal onboarding to begin.

- Joint technical call (Mon/Tue) requirements deep dive with Brett and IT partners.

- NTI requests submitted (next 1–2 weeks) — unlocks POC initiation with ServiceNow and AWS.

- POC timelines confirmed from ServiceNow / AWS (est. 2–3 weeks).

- Core component prototypes ready from Protiviti (targeting ~1 month).

- Tooling/hosting decision finalised — expected once POCs and onboarding are further advanced.

- A follow-up session can be scheduled next week if needed to maintain alignment.

— End of Minutes —