AGENTIC AI FOR NOMURA SSG OPERATIONS

Comprehensive Solution Design Document

OTC Confirmations & FX Settlements — Proof of Concept

CONTENTS

1.  Use Case & Problem Statement

2.  Solution Approach

3.  End-to-End Workflow

4.  System Architecture

5.  Technology Stack

6.  Agent Design (SPAR Framework)

7.  Testing & Validation Strategy

8.  Implementation Roadmap (12-Week Plan)

9.  Commercial Summary

10. Key Assumptions & Dependencies

11. Risks & Mitigations

12. Success Metrics & KPIs

# 1. Use Case & Problem Statement

## 1.1  Context

- Nomura SSG Operations manages the full post-trade lifecycle — Asset Servicing, Confirmations, and Settlements — across FX, OTC, Equity, and Bond asset classes.

- 515 HC in India; ~5,000 globally. ~220 FTE sized across 4 capability themes. Non-STP trade volumes are growing, driving manual workload upward.

- Existing tooling (Python scripts, RPA, ServiceNow NEWS, Chinou/Anthropic, Snowflake, LangChain) provides a strong foundation, but hits a ceiling on exception handling that requires contextual reasoning.

## 1.2  The Core Problem

Traditional RPA and scripted automation are brittle — they break when formats change, cannot reason across data sources, and escalate every exception to a human. The residual manual tasks are precisely the ones that need contextual intelligence: compare & match, optimal refinement, and exception resolution.

## 1.3  Task Taxonomy — Where the Work Lives

| Capability Theme | In-Scope FTE | Target FTE | Reduction | Primary GenAI Capabilities |
| --- | --- | --- | --- | --- |
| Compare & Match | 165 | 85 | 48% | Comparison Reasoning, Doc Parsing, NLU, Anomaly Detection |
| Alerts & Escalation | 16 | 5 | 69% | Classification & Routing, Context Accumulation, Report Writing |
| Optimal Refinement | 8 | 3 | 63% | Chain of Thought, Scenario Simulation, Code Generation |
| Reporting & MIS | 22 | 6 | 73% | Summarisation, Report Writing, Personalisation |
| TOTAL | 211 | 99 | ~35% (conservative) |  |

## 1.4  POC Use Case Selection — Why FX & OTC Settlements

Four criteria were applied to select the POC entry point:

| # | Criterion | FX Settlements | OTC Settlements |
| --- | --- | --- | --- |
| 01 | Maximum ROI potential | High — large DK allege volumes | High — complex multi-step confirmation |
| 02 | Source system API availability | FX TRAM, GLOSS API available | OBI, FO systems accessible |
| 03 | Existing workflow availability | NEWS partially built | NEWS partially built |
| 04 | No active legacy migration | No blocking programme | No blocking programme |

Note: Equity & Bond Settlements offer higher ROI but are blocked by the Theta/Broadridge SaaS migration and are excluded from POC scope.

## 1.5  Specific POC — OTC Settlement Alleges Workflow

- Current state: Emails/reports arrive; keyword-based script flags potential alleged claims. Team manually investigates, 3 of 6 standard fields often missing (Asset, CPTY, Notional, Value Date, Market).

- Pain points: Repetitive compare & match with golden sources; keyword extraction misses context; data incompleteness forces manual investigation; no feedback loop from MO responses.

- Golden sources: GLOSS API, OBI, FO systems. Inbound sources: FX TRAM, SWIFT, counterparty emails, CSD/ICSD reports.

# 2. Solution Approach

## 2.1  Three Strategic Pillars

| Automation | Intelligence | Risk Management |
| --- | --- | --- |
| Preserve & enhance existing Python scripts, RPA, and NEWS workflows. Do not discard working automation — layer AI on top of it. | Apply AI where traditional automation fails: contextual extraction, compare & match with incomplete data, anomaly detection, response drafting. | Human-in-the-loop (HITL) at all decision points. Confidence-based routing. Align with Nomura infosec, compliance, and firm-wide risk standards. |

## 2.2  Hybrid Build Strategy — Parallel Tracks

To eliminate the #1 bottleneck (IT approval delays), the POC runs on two parallel tracks simultaneously:

|  | Track 1: Protiviti Environment (Fast Lane) | Track 2: Nomura Environment (Production Lane) |
| --- | --- | --- |
| Data | Synthetic data mirroring Nomura's real data 1:1 (structure, volume, edge cases) | Real production data with actual trade records |
| Environment | Protiviti unrestricted infrastructure — no approval gates | Nomura IT-approved libraries, SSO, infosec compliant stack |
| Purpose | Speed, iteration, demo, stakeholder visibility in weeks | Production proving, regulated environment validation |
| Benefit | Proof exists even if Nomura-side is blocked | Controlled migration (not greenfield) — reuse Track 1 artefacts |

## 2.3  Agent Strategy — Use-Case-Specific, Marketplace as North Star

- For the POC: Build use-case-specific agents (OTC Confirmations). This gives higher accuracy, tighter feedback loops, and faster time to value than attempting a generic marketplace agent upfront.

- Path to marketplace: POC agents become the seed inventory. The same Compare & Match agent is later parameterised for FX settlements, equities, KYC — swapping trigger, tools, prompts, and integrations without rebuilding the core SPAR loop.

- Nomura's 4 capability themes (Compare & Match, Alerts & Escalation, Optimal Refinement, Reporting & MIS) are the 'what'. Protiviti's 16 GenAI capabilities taxonomy provides the 'how' — precise decomposition for agent design.

## 2.4  Three-Layer Architecture Ownership

| Layer | Programme Weight | Owner & Notes |
| --- | --- | --- |
| Golden Data Sources | ~30% | Primarily Nomura IT. Legacy APIs, Snowflake, intraday feeds. Key risk: data quality and real-time availability. |
| AI Capability Layer | ~40% | In scope for POC. Chinou-based agents, LangChain/LangGraph orchestration. Extraction, C&M, alerting, reporting agents. |
| Workflow & Analytics Layer | ~30% | In scope for POC. ServiceNow/NEWS enhanced for agent connectivity. HITL UI, RBAC, KPI dashboards. |

# 3. End-to-End Workflow — OTC Settlement Alleges

## 3.1  Workflow Overview

The proposed agentic workflow replaces the current keyword-based, manually-intensive alleged claims process with a 7-step intelligent pipeline:

| # | Function | Agent / Component | Detail |
| --- | --- | --- | --- |
| 1 | Data Ingestion | Extraction Agent | Ingest from FX TRAM, SWIFT, counterparty emails, CSD/ICSD reports. Any format. Trigger: scheduled (start of day) + event-driven (email arrival). |
| 2 | Intelligent Extraction | Extraction Agent | Context-aware parsing (not keyword-based) → structured JSON output. Identifies 6 standard fields: Asset, CPTY, Notional, Value Date, Market, Trade Ref. Flags missing fields. |
| 3 | Compare & Match | C&M Agent | Query GLOSS API, OBI, FO systems. Field-level + semantic comparison. Group similar trades. Assign confidence score with evidence trail. Handle partial data gracefully. |
| 4 | HITL Validation | Web App UI (RBAC) | Analyst reviews match proposal with supporting evidence. Approve, reject, or request more data. Structured reason codes captured for feedback loop. Role-based access controls enforced. |
| 5 | Confidence Routing | Orchestrator | Confidence ≥ 90%: Auto-draft counter-response email for human release. Confidence < 90%: EMODEST broadcast to Middle Office via coded subject line. Routing logic configurable. |
| 6 | Feedback Loop | Learning Agent | MO responses ingested via coded subject line tracking. Response → agent training data. Next occurrence: agent auto-recommends counterparty rather than broadcasting. Continuous improvement. |
| 7 | Workflow Integration | ServiceNow (NEWS) | All actions logged in NEWS. Workflow tasks triggered and closed. Audit trail complete. Exception management, escalation, and SLA tracking via existing NEWS infrastructure. |

## 3.2  Decision Logic — Confidence Routing Detail

- Confidence ≥ 90% AND all 6 fields present → Auto-draft email → Human releases → Close in NEWS

- Confidence ≥ 90% AND missing fields → C&M Agent proposes match → HITL approval → Email draft → Release

- Confidence < 90% AND counterparty identified → EMODEST to relevant MO desk → Response captured → Learning agent updated

- Confidence < 90% AND counterparty unknown → Broadcast to MO → Domain + signature + subject line logic attempts identification → If still unknown: MO resolves → Response feeds learning agent

- All paths terminate in NEWS closure and audit log entry

## 3.3  Current State vs. Future State Comparison

| Dimension | Current State | AI-Enhanced Future State |
| --- | --- | --- |
| Ingestion | Keyword-based script flags potential alleges | Context-aware extraction agent; any format, any source |
| Data completeness | 3 of 6 fields often missing; manual search | Agent queries golden sources autonomously; partial match with confidence scoring |
| Matching | Manual search: Settlement → FO → MO teams | C&M Agent: GLOSS API, OBI, FO systems in parallel; semantic + field-level comparison |
| HITL | All exceptions manually investigated | Only low-confidence items reach human; high-confidence auto-routed |
| MO escalation | Outlook broadcast; no tracking | Coded subject line; response automatically ingested; feedback loop to agent |
| Learning | None; same exceptions recur | Every resolved exception improves future agent recommendation |
| Audit trail | Partial — email threads | Complete — all actions logged in NEWS with reason codes |

# 4. System Architecture

## 4.1  Architecture Layers

- Perception Layer — UI, APIs, sensors, event triggers. Ingests emails (IMAP/MS Graph), SWIFT messages, TRAM feeds, CSD/ICSD reports, ServiceNow events.

- Cognitive Layer — Planning, reasoning, orchestration, memory, state management. LangGraph-orchestrated SPAR loop. Short-term state per run + long-term vector DB for counterparty patterns and HITL feedback history.

- Action Layer — Tools library, RAG, prompts, HITL, multimodality. Includes golden source API connectors, JSON extraction, confidence scoring, email draft generation.

- Integration Layer — Enterprise APIs, LLM hub & gateway, data/knowledge base. Snowflake, GLOSS API, OBI, FO systems, ServiceNow REST API, MS Graph for email.

- Operations Layer — Evals, traces, guardrails, cost management, monitoring & alerts. LangSmith for tracing, RAGAS 2.0 / DeepEval for agent evaluation.

- Infrastructure Layer — Cloud/on-prem, vector DBs, data pipelines. Client-provisioned environment as per Nomura IT standards.

## 4.2  Agent Interaction Model

| Agent | Type | Responsibilities |
| --- | --- | --- |
| Extraction Agent | Reactive / Triggered | Monitors email/file sources. Parses any format to structured JSON. Flags missing fields. Outputs normalised trade record. |
| Compare & Match Agent | Goal-Based (SPAR loop) | Queries golden sources. Runs field-level and semantic comparison. Scores confidence. Generates match/mismatch result with evidence. Routes to Orchestrator. |
| Orchestrator | Coordination | Routes based on confidence threshold. Triggers HITL UI or EMODEST broadcast. Manages state across multi-step investigations. |
| Learning Agent | Background / Async | Ingests MO responses via coded subject lines. Updates counterparty pattern model. Recalibrates confidence thresholds from HITL decisions. |
| ServiceNow Connector | Integration | Writes all actions to NEWS. Triggers and closes workflow tasks. Maintains SLA tracking and full audit log. |

## 4.3  Memory Architecture

- Short-term memory: State management per run — position in SPAR loop, active context across multi-step investigation. In-memory / Redis per session.

- Long-term memory: Vector DB (e.g., Pinecone / Chroma). Stores HITL feedback history, past successful/failed confirmations with reasons, counterparty behavioural patterns, MO response history.

- Memory isolation: Each tenant/function (FX vs OTC) maintains separate memory namespaces. PII redacted before storage.

## 4.4  Security Architecture

- RBAC: User-role-based access controls embedded in web app UI. Nomura SSO integration via SAML/OAuth2 (Track 2).

- Real-time guardrails: PII redaction on all LLM inputs/outputs. Prompt injection blocking. Agent goal hijack prevention.

- OWASP Top 10 for Agents (2026): Agent goal hijack, tool misuse, identity abuse, supply chain vulnerabilities, code execution risks, memory poisoning, insecure inter-agent comms, cascading failures, trust exploitation, rogue agents — all addressed partially in POC, fully in enterprise build.

- Audit logging: Every agent action, HITL decision, and routing event logged with timestamp, user, and reason code.

# 5. Technology Stack

| Component | Technology | POC Status | Enterprise Notes |
| --- | --- | --- | --- |
| Orchestration | LangChain / LangGraph | Core — included | Scale with LangGraph Cloud |
| Observability | LangSmith | Core — included | Braintrust for deep observability at scale |
| LLM | Anthropic (Chinou) | Core — included | Enterprise API; token cost borne by Nomura |
| HITL / UI | Purpose-built Web App | Core — included | React/NextJS; RBAC, approvals, confidence views, audit trail |
| Data Layer | Snowflake + REST APIs | Core — included | GLOSS API, OBI, TRAM; real-time CDC for intraday |
| Evaluation | RAGAS 2.0, DeepEval | Core — included | Giskard Agent for adversarial testing at enterprise |
| Vector DB | Chroma (POC) / Pinecone (Prod) | Core — included | Nomura-approved vector store in prod |
| Workflow Integration | ServiceNow REST API | Core — included | NEWS platform; existing Nomura workflows extended |
| Email Integration | IMAP / MS Graph API | Core — included | Mailbox polling; body parsing; attachment extraction; coded subject line tracking |
| Real-time Guardrails | Protect AI / Lakera Guard | Optional for POC | Required for enterprise deployment |
| Deep Observability | Braintrust | LangSmith sufficient for POC | Available at enterprise scale |
| Inter-Agent Comms | MCP / A2A Protocol | Not prioritised for POC | Required for multi-domain marketplace |
| AIBOM Generation | LangSmith Metadata / ManifestZero | Optional for POC | Required for enterprise audit compliance |
| Identity / Auth | Nomura SSO (SAML/OAuth2) | Fictional profiles in Track 1 | Real SSO in Track 2 (Nomura IT) |

## 5.1  Integration Approach

- REST APIs: GLOSS, OBI, ServiceNow, FO systems

- File ingestion: emails, PDFs, Excel, SWIFT MT/MX, CSV, CSD/ICSD reports

- Database queries: Snowflake, scheduled and on-demand

- Email: IMAP / MS Graph API for mailbox polling, body parsing, and attachment extraction

- Coded email subjects: Unique POC reference codes embedded in broadcast emails to track MO responses back to original cases

- Streaming: Kafka/Kinesis for real-time intraday feed integration (enterprise phase)

# 6. Agent Design — SPAR Framework

## 6.1  The SPAR Loop (Sense → Plan → Act → Reflect)

| Phase | What Happens | OTC Confirmations Example |
| --- | --- | --- |
| SENSE | Gather data from multiple sources and modalities | Ingest confirmation requests, DK/allege notifications, counterparty responses from emails, SWIFT, trade systems. Extract trade details even when fields are incomplete. |
| PLAN | LLM reasons, strategizes, decomposes sub-tasks | Determine comparison strategy: which golden source first, what fields are missing, what tolerances apply, which counterparty patterns from memory are relevant. |
| ACT | Execute via tools, APIs, integrations | Fetch from golden sources (GLOSS, OBI, FO). Run field-level and semantic comparison. Score confidence. Generate match/mismatch result with evidence trail. Route to human or auto-confirm. |
| REFLECT | Validate, learn, feed back into system | Store resolution outcome. Update counterparty pattern model. Recalibrate confidence from human feedback. Each cycle sharpens the next. |

## 6.2  Foundational Blocks — C&M Agent (OTC Confirmations)

| Block | Configuration |
| --- | --- |
| Trigger | Confirmation request / Manual trigger / DK notification / Allege alert / Scheduled (start of day) |
| Tools | (i) Fetch from golden sources (GLOSS, OBI, FO) (ii) Compare trade terms (Asset, CPTY, Notional, VD, Market) (iii) Match & score confidence with evidence trail |
| Memory: Long-term | Vector DB: HITL feedback history, past successful/failed confirmations with reasons, counterparty behavioural patterns |
| Memory: Short-term | State management per run — position in SPAR loop, active context across multi-step investigation |
| LLM | Anthropic (Chinou) — enterprise APIs |
| Evaluation | RAGAS 2.0, DeepEval |
| Security | Real-time guardrails, PII redaction, OWASP Top 10, prompt injection blocking, agent goal hijack prevention |
| Integrations | Source connectors (SWIFT, email, TRAM), golden source APIs, IAM for RBAC, audit logging, ServiceNow for workflow tasks |
| HITL | Dedicated approval interface — human reviews match proposal with evidence, approves/rejects with structured reason codes |

## 6.3  Reusability — Path to Marketplace

- The same SPAR C&M agent is reused across domains by swapping only the foundational blocks (trigger, tools, prompts, integrations) while the core loop remains constant.

- OTC Confirmations → FX Settlements → Equities Matching → KYC Validation → Asset Servicing — each is a configuration variant, not a new build.

- Agent Marketplace north star: A repository of capability-themed agents (Compare & Match, Alerts & Escalation, Optimal Refinement, Reporting & MIS) deployable across any function.

# 7. Testing & Validation Strategy

## 7.1  Core Principle

Agent behaviour is non-deterministic — it cannot be validated via one-time UAT. Testing is embedded as a pre-deployment iterative loop: Design → Test → Diagnose → Refine → Re-Test (repeat until convergence).

| # | Test Type | Detail |
| --- | --- | --- |
| 01 | Scenario-Based Testing | Execute agents on historical claim cases and edge cases (missing fields, conflicting data). Validate behavioural consistency — not just outputs. |
| 02 | Stability & Convergence | Agents tuned until output consistency ≥ defined threshold, accuracy stabilizes across test cycles, confidence scores align with actual correctness, reduction in ambiguous outputs. |
| 03 | Controlled Tuning Levers | Prompt engineering (instruction clarity, context injection), RAG optimisation (grounding from golden sources), rule layer adjustments (deterministic overrides for edge cases), threshold calibration (confidence-based routing). |
| 04 | Agent & Workflow Re-testing | Re-test individual agents (Extraction, C&M, Routing) AND end-to-end workflow behaviour. Ensure local fixes do not break global flow. |
| 05 | Human Benchmarking | Compare agent decisions vs MO/SME decisions. Track deviation patterns and failure modes. Use insights to refine logic before production exposure. |
| 06 | Exit Criteria for Deployment | Stable performance across multiple test cycles. Low variance for similar inputs. Defined accuracy thresholds consistently met. Clear fallback behaviour for low-confidence scenarios. |

# 8. Implementation Roadmap — 12-Week Plan

| Phase | Weeks | Key Deliverables |
| --- | --- | --- |
| Phase 1: Discovery & Setup | W1–W3 | Process walkthroughs with SMEs. Golden source identification. SOP documentation review. Environment setup (both tracks). RBAC requirements. UI/UX requirements. Internal APIs inventory. |
| Phase 2: Agent Build & Iteration | W3–W7 | Data extraction agent. Compare & Match agent with SPAR loop. HITL web app UI. Confidence routing orchestrator. Agent-level evaluation framework. Iterative testing cycles. |
| Phase 3: Integration & E2E Testing | W7–W10 | ServiceNow (NEWS) integration. MO feedback loop (coded subject lines). End-to-end testing with human participants on real data (Track 2). Iterative refinement. |
| Phase 4: UAT & Go-Live | W10–W12 | UAT in Nomura environment. Documentation and knowledge transfer. Go-live with support plan. Post-go-live monitoring and hypercare. |

Note: Phases may overlap fluidly. Track 1 (Protiviti env) and Track 2 (Nomura env) run in parallel throughout. Overall target: 12 weeks.

# 9. Commercial Summary

| Item | Detail |
| --- | --- |
| POC Scope | End-to-end POC for OTC Confirmations use case as defined by Nomura |
| Total Cost | INR 20,00,000 + applicable taxes |
| Included | Design, development, testing, deployment, UAT support |
| Excluded | API costs, cloud infrastructure, LLM/token consumption (borne directly by Nomura) |
| Additional scope | Any use cases beyond agreed scope will be commercially scoped separately |

# 10. Key Assumptions & Dependencies

- Scope limited to OTC Confirmations workflow as defined for the POC.

- Required data sources (TRAM, emails, CSD/ICSD reports, golden sources — GLOSS API, OBI, FO systems) will be made available with necessary access.

- Sufficient and representative historical data available for testing, validation, and agent tuning.

- Existing systems expose APIs or accessible interfaces for integration (direct or via middleware).

- Nomura SME support available for process validation, exception handling logic, and UAT sign-offs.

- Standardised data formats or mappings provided for key fields (CP, asset, value date, amount).

- ServiceNow (NEWS) workflows available and configurable for integration.

- User roles, approval hierarchies, and RBAC controls will be defined by Nomura.

- Agent decisioning operates within defined business rules, thresholds, and escalation criteria agreed during discovery.

- Infrastructure environment (cloud/on-prem) will be provisioned and managed by Nomura.

# 11. Risks & Mitigations

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| 1 | Data quality / golden source inconsistency | High | Data profiling in Week 1-2 discovery. Fallback to HITL if confidence < threshold. 80-90% data availability assumed sufficient for POC. |
| 2 | IT approval delays in Nomura environment | High | Parallel Track 1 (Protiviti env) ensures proof exists regardless. No blocking dependency. |
| 3 | Agent non-determinism / inconsistent outputs | Medium | Iterative testing loop (Section 7). Agents promoted only when convergence criteria are met. |
| 4 | SME availability for validation & UAT | Medium | SME time to be agreed and ringfenced at project kick-off. Structured validation sessions scheduled. |
| 5 | LLM token cost overrun | Low | Cost optimisation levers: smart model routing, semantic caching, prompt compression, tiered model selection per task complexity. |
| 6 | Scope creep beyond OTC Confirmations | Medium | Clear scope definition in contract. Additional use cases commercially scoped separately. |
| 7 | Security / PII exposure via LLM | High | PII redaction on all LLM inputs. Real-time guardrails (Protect AI / Lakera Guard). Prompt injection blocking. Full audit logging. |

# 12. Success Metrics & KPIs

## 12.1  POC Success Criteria

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Extraction accuracy | ≥ 90% | Field-by-field comparison vs SME manual extraction on test set |
| C&M confidence calibration | Confidence score = actual accuracy ± 5% | RAGAS 2.0 evaluation framework |
| HITL reduction | ≥ 40% of cases auto-routed at POC stage | Orchestrator routing logs |
| End-to-end cycle time | ≥ 30% reduction vs current | NEWS timestamps: receipt to close |
| Agent output consistency | ≥ 85% consistency across repeated similar inputs | LangSmith tracing; variance analysis across test cycles |
| Feedback loop effectiveness | Broadcast rate falls ≥ 20% after 4 weeks of learning | EMODEST broadcast count vs total case count over time |

## 12.2  Strategic KPIs (2-3 Year Programme)

- FTE reduction of 30-35% in manual processing (conservative target vs current 210-person processing base)

- STP rate improvement: more trades handled straight-through as agent confidence matures

- Exception resolution time: measure time from exception creation to close in NEWS pre vs. post AI

- Knowledge retention: reduction in SME-dependent escalations as agent learns counterparty patterns

- ABC survey score: bi-annual survey tracks staff time allocation — target shift from execution to oversight roles

# Addendum: Proposed Delivery Team (Protiviti)

| Name | Role | Responsibility in POC |
| --- | --- | --- |
| Dheeraj Khatri | Project Director, R&C SME | Programme governance, risk & compliance alignment, client relationship |
| Rakesh Murali | Associate Director, GenAI & Agentic AI SME | Agentic AI architecture, SPAR framework design, agent product strategy |
| Hariprasath Paranthaman | Associate Director, Full Stack SME | Integration layer, API design, HITL web app, ServiceNow connectivity |
| Dnyanesh Pandit | MD, Transformation SME | Transformation strategy, stakeholder alignment |
| Apurva Shrivastava | MD, Transformation SME | Transformation strategy, senior stakeholder engagement |
| Akshit Mahajan | AI Engineer (Consultant) | Agent development, LangGraph workflows, evaluation framework, RAG pipelines |
| Manav Khatri | AI Engineer (Consultant) | Multi-agent systems, LLM optimisation, SPAR loop implementation |
| Aastha Makkar | Business Analyst (Consultant) | Process analysis, SOP review, test case design, UAT coordination |

— END OF DOCUMENT —