BUSINESS REQUIREMENTS DOCUMENT

Agentic AI – FX & OTC Settlement POC

| Client | Nomura |
| --- | --- |
| Prepared by | Protiviti |
| Classification | Confidential |
| Date | May 2026 |
| Prepared by | Satyadarshi Mohanty and Aastha Makkar |
| Reviewer | Internal |

| Version 1 | Creation of Template skeleton |
| --- | --- |
| Version 2 | Initial Understanding of requirements |

Table of Contents

1. Executive Summary	3

2. Business Objective	3

3. Scope of the POC	4

3.1 In-Scope Use Cases	4

3.2 Out of Scope (for POC Phase)	5

3.3 Post-POC	6

4. Project Constraints	6

5. Business Requirements	7

5.1 Functional requirements	7

5.2 Non-functional requirements	8

6. High-Level Solution Context	9

6.1 Architecture Overview	9

6.2 Agentic Approach	9

6.3 Confirmed POC Technology Stack	10

6.4 Integration Approach –	10

6.5 Marketplace Framework & Agents Design	10

6.6 Hybrid Build Tracks	10

7. Key Stakeholders	11

8. Governance & Project Tracking	11

9. Assumptions & Dependencies	12

9.1 Assumptions	12

9.2 Dependencies	13

10. Risks & Mitigations	13

11. Glossary	13

12. Appendix	13

12.1 Related Documents (Proposal Deck)	13

12.2 Approvals	13

## 1. Executive Summary

Nomura’s FX and OTC Settlements operations rely heavily on manual processes for handling trade discrepancies, validating settlement instructions, and managing counterparty communications across multiple systems. The current approach is based on keyword-driven script screening, field-by-field investigation across six standard data elements and manually drafted Middle Office (MO) broadcast emails that is time-consuming, error-prone, and lack a structured feedback mechanism.

Protiviti has been engaged to deliver a 12-week Proof of Concept (POC) to implement an end-to-end agentic AI workflow addressing two OTC Settlements work drivers: (a) FX Settlements Alleges & DK and (b) FX & OTC Settlements SSI Verification. The POC will demonstrate a multi-agent architecture capable of ingesting data from multiple sources, performing intelligent extraction and comparison against golden sources, routing cases based on confidence thresholds, and enabling human-in-the-loop (HITL) reviews where required all within Nomura’s ServiceNow (NEWS) workflow environment.

The engagement is structured across five modules: Discovery & Setup, Agent Build & Iterative Testing, Integration & End-to-End Testing, UAT & Go-Live, and Knowledge Transfer, with completion targeted within three calendar months from the Effective Date. Delivery will run across two parallel tracks: a Fast Lane in Protiviti’s environment using synthetic data, and a Production Lane within Nomura’s IT-approved environment using real production data.

The primary deliverable is a functional POC with source code committed to Nomura’s repositories. This BRD outlines the agreed business requirements, functional and non-functional scope, solution context, stakeholder roles, governance framework, assumptions, and risks, as defined in the contract and the Protiviti proposal.

## 2. Business Objective

| Sr. No | Objectives | Target Outcomes |
| --- | --- | --- |
| 1 | Reduce Manual Processing Effort | Achieve a 35% reduction in manual processing effort across FX and OTC Settlements within 2–3 years, with the POC serving as the initial measurable step across the two in-scope work drivers. |
| 2 | Demonstrate End-to-End Agentic Capability | Validate that agentic AI can autonomously ingest, extract, compare, route, and close workflows for Alleges & DK and SSI Verification, replacing or augmenting repetitive manual tasks. |
| 3 | Establish HITL Governance | Deploy a web-based UI with Role-Based Access Control (RBAC) enabling operations and compliance teams to review, approve, override, and audit all agent actions prior to outbound communication. |
| 4 | Integrate with Nomura’s Workflow Ecosystem | Demonstrate seamless integration into ServiceNow (NEWS), enabling workflow triggering, logging, and closure without manual re-keying. |
| 5 | Establish Marketplace Scaffolding Foundation | Deliver agent registry, discovery interface, and marketplace scaffolding to support expansion of agentic capabilities beyond the two POC work drivers. |
| 6 | Enable Self-Learning and Continuous Improvement | Implement a feedback loop mechanism to update agent memory based on HITL decisions, overrides, and MO feedback, improving confidence scoring and match accuracy over time. |

## 3. Scope of the POC

### 3.1 In-Scope Use Cases

The POC shall cover only the following work drivers:

| Sr.No | Function | Pilot Work Driver | Brief Description |
| --- | --- | --- | --- |
| 1 | FX Settlements | Alleges & DK | Alleges: A process where a counterparty submits trade details to a central clearing system or settlement platform when a valid trade is believed to exist, typically in cases of discrepancies or missing confirmations. The alleging party provides trade terms such as Notional, rate, and dates. DK (Don’t Know): A response mechanism where the receiving counterparty rejects or disputes the alleged trade, indicating non-recognition or disagreement with the trade details. This may arise due to trade breaks, mismatched terms, or genuinely disputed transactions. |
| 2 | FX & OTC Settlements | SSI Verification | A structured process involving: 1. SSI Retrieval: Extraction of current Standard Settlement Instructions (SSIs) for both counterparties (e.g., from PDFs). 2. Cross-validation: Comparison of sending party instructions with receiving party expectations (e.g., internal systems such as GLOSS Cash). 3. Exception Flagging: Identification of mismatches, outdated instructions, or missing data. 4. Manual Review: Operations team investigation and resolution of discrepancies. 5. Confirmation: Final validation by both parties prior to settlement processing. |

#### Across both above work drivers, the POC delivers the following core capabilities:

#### Data Ingestion and Intelligent Extraction- Automated ingestion and extraction of data from TRAM, counterparty emails, PDFs, CSD/ICSD reports, and SWIFT messages. Context-aware search rather than key-word based. Need to be baseline with Nomura team if there is a requirement of separate LLM function for 1) email intent identifier and classification 2) structuring the unstructured data (if required, else combined with email), 3) compare and match (Agentic AI).

#### Compare & Match with Confidence Scoring- Validation of extracted data against golden sources (GLOSS API, OBI, FO systems) with calculated confidence scores.

#### Orchestration & Intelligent Routing- Workflow orchestration with confidence-based routing logic:

| Confidence level | Action |
| --- | --- |
| ≥ 90% confidence | Auto-draft response |
| < 90% confidence | EMODEST broadcast to Middle Office (MO) |

#### Human-in-the-Loop (HITL) Governance- Integration with ServiceNow Now Assist (under discussion) with Role-Based Access Control (RBAC) to enable review, approval, override, and full auditability of agent actions.

#### Self-Learning Feedback Loop- Continuous learning mechanism where agents update long-term memory using HITL decisions, user comments, and manual overrides, improving accuracy and confidence over time.

#### ServiceNow (NEWS) Integration- Seamless integration with Nomura’s ServiceNow (NEWS), Amazon Bedrock environment for workflow triggering, logging, and closure.

#### Note: not all ‘agents’ shall need generative AI capabilities or task planning. Some agents may execute their task autonomously on a trigger and validate the output.

### 3.2 Out of Scope (for POC Phase)

The following are explicitly excluded from this engagement and shall not be delivered unless separately contracted through a Change Order:

#### Any work driver other than the two in-scope drivers; any agentic capability theme other than Compare and Match extending beyond the requirements for the two in-scope drivers

- Production, enterprise, high-availability or performance engineering beyond the needs of the POC

- Real-time guardrails, deep observability, agent-to-agent and agent-to-database Model Context Protocol communication, AIBOM generation, and compliance with OWASP Top 10 risks for Agents required for and deferred to the post-POC enterprise-grade rollout phase

- Migration, replacement or re-engineering of existing Nomura systems including GLOSS, OBI, TRAM, ServiceNow beyond the integration hooks required for the POC

- Training, procurement, licensing or fine-tuning of large language models; the POC consumes Nomura's Chinou instance under Nomura's own commercial terms with Anthropic

- Regulatory filings, compliance certifications, audit support, SOC, ISO or equivalent attestations

- Procurement of hardware, cloud infrastructure, network equipment, third-party software licenses or third-party API subscriptions

- Business-as-usual operations, production support, hypercare or maintenance of the POC following go-live — shall be separately scoped and contracted

### 3.3 Post-POC

*Future Scope Enterprise rollout, regulator-certified deployment, additional capability themes, agent marketplace operationalization — all subject to separate contracting.

## 4. Project Constraints

| Constraint | Detail |
| --- | --- |
| Timeline | 12-week indicative timeline targeting completion within three calendar months from the Effective Date; customer-side delays in inputs, approvals, or availability will proportionally extend timelines without vendor impact. |
| Hybrid Build Tracks | Track 1 (Fast Lane): Protiviti environment using synthetic data reflecting Nomura’s structure, volume, and edge cases for rapid iteration. Track 2 (Production Lane): Nomura IT-approved environment using real production data with required approvals and SSO login. |
| IT & Infosec Approvals | All required Nomura IT, infosec, and lines-of-defence approvals must be obtained within the engagement window; delays will impact timelines accordingly. |
| LLM & Infrastructure Costs | All costs related to LLM usage, tokens, cloud infrastructure, third-party APIs, ServiceNow licensing/configuration, and other software are borne by Nomura and excluded from Protiviti’s fees. |
| LLM Instance | The POC utilizes Nomura’s Chinou (Anthropic) instance under Nomura’s commercial terms; LLM availability, pricing, rate limits, and provider changes remain outside Protiviti’s control and may require replanning. |
| Data Classification & Masking | No customer production data, PII, or confidential information may be used except where explicitly approved; data classification and masking/tokenization prior to sharing remain Nomura’s responsibility. |
| RBAC & Business Rules | Nomura retains ownership of defining and approving user roles, approval hierarchies, RBAC matrices, confidence thresholds, escalation rules, and governing business rules. |
| Non-Deterministic Outputs | No guarantees on accuracy, confidence, availability, throughput, FTE savings, or outcome-based results; outputs remain analytical recommendations subject to HITL review and approval. |

## 5. Business Requirements

### 5.1 Functional requirements

| FR no | Fr Description | Details |
| --- | --- | --- |
| FR.01 | Data ingestions | a) Identify all the sources/Feeds, provide the clean data for ingestion specifically TRAM, counterparty emails, PDFs, CSD/ICSD reports, and SWIFT messages. b) The system shall log all ingested items with timestamps, source identifiers, and format metadata for audit purposes. The target is a universal ingestion utility. |
| FR.02 | Extraction | a) Unstructured data to be converted to Structured data(JSON) consisting of settlement fields such as: Asset, Counterparty(CPTY), Notional, Value Date, Rate. (Specific fields to be confirmed and baselined), specific Output to be provided in JSON format irrespective of Input. b) Extraction Agent needs to classify emails based on intent using keywords and context understanding c) The fields missing or incomplete must be recorded for review(HITL). |
| FR.03 | Compare & Match | a) Agent shall query against Golden source(GLOSS API, OBI & FO systems) and cross-refer the extracted fields against those sources. Each process will have defined fields to match, specifically- 6 fields (Asset, Counterparty, notional, VD, rate) b) Agent shall record the reasons of break and assign a structure based on confidence score to match decision and shall be displayed in the HITL UI for review. c) Display matched trades, near matched trades and unmatched trade status |
| FR.04 | HITL UI | a) The web application needs to be created for HITL review, where the operators can view agent outputs including extracted fields, confidence score & proposed counterparty response like approve, reject or any standard action specific- this has to be finalized what the UI is exactly for with specific actions. b) It needs to be RBAC ( role based access system ), such that the operators identify, timestamp, reason and any comments can be stored as per audit record. c) All the rule based approval hierarchies, matrices and control governance and rules are as per Nomura’s definition. Role assignments and access changes shall be logged in the audit trail. |
| FR.05 | Audit Trail of Agent Decisions | a) Audit Trail shall be accessible via the web application UI and match the regulatory traceability consistent with Nomura’s standards. specificity- Need to clarify if this is the place we want to maintain for audit records & how they want the standards to be met). MO Feedback Loop ≥90% → auto-draft response; <90% → EMODEST broadcast to MO |

### 5.2 Non-functional requirements

NFRs are structured using the PRACS3 framework. Specific thresholds below are indicative targets to be validated and finalized with Nomura during the Discovery & Setup module.

| Category | Attribute | Requirement |
| --- | --- | --- |
| Performance | Response Time | The C&M Agent shall complete a compare-and-match operation across three golden sources and produce a structured routing decision within 3 seconds of trigger under normal load. |
| Reliability | Agent Uptime | Agent uptime shall be 99.99% during agreed operating hours. |
| Reliability | Auto-Trigger Accuracy | The system shall not miss more than 1 in 100 auto-trigger events under normal operating conditions. |
| Compliance | Data Classification | No Customer production data or PII shall be transferred into synthetic environments without prior written agreement. Data masking and tokenisation remain Nomura's responsibility. |
| Security | Access Control | The web application UI shall enforce RBAC so that only authorized roles can view, invoke, approve, override, or retire agent actions. |
| Security | Encryption | All credentials, tokens, and sensitive configuration data shall be encrypted at rest and in transit using Nomura-approved encryption standards. |

#### Responsible AI – These will be covered as per NFR’s

- HITL as mandatory gate before any outbound action

- audit trail and explainability of agent decisions via the UI;

- confidence thresholds and escalation rules defined and owned by Nomura;

- agent outputs are analytical recommendations and not decisions;

- limitations of non-deterministic systems acknowledged.

## 6. High-Level Solution Context

### 6.1 Architecture Overview

The solution is a three-layer architecture:

- Data Sources Layer: TRAM, SWIFT, counterparty emails, CSD/ICSD reports, GLOSS API, OBI, FO systems, Snowflake. The intent is the creation of an email agent that can identify the designated emails and analyst-based tagging to collect the source data from approximately 300 to 400 emails per cycle, with 4 cycles every 3 hours.

- Data extraction: The creation of an extraction agent (if required, else combined with email) that can convert unstructured data into structured output that can extract all required trade details.

- AI Capability Layer: Multi-agent workflow orchestrated via LangGraph (SPAR loop); agents for extraction, compare & match, orchestration, HITL, feedback-loop learning.

- Workflow & Analytics Layer: Web application UI with RBAC, ServiceNow (NEWS), AWS Bedrock integration(under discussion); LangSmith observability; agent marketplace scaffolding.

### 6.2 Agentic Approach

The POC uses a SPAR (Sense, Plan, Act, Reflect) loop implemented via LangGraph for single and multi-agent workflow orchestration. The agent architecture for the Alleges & DK and SSI Verification work drivers is as follows:

Earlier Proposed -

### 6.3 Confirmed POC Technology Stack

| Component | Technology | Role in POC |
| --- | --- | --- |
| Orchestration | LangChain / LangGraph | Single and multi-agent workflow orchestration (SPAR loop) |
| Observability | LangSmith | Tracing, evaluation frameworks, and cost-per-run monitoring |
| HITL / UI | Web Application | RBAC-based approvals, confidence views, and audit trails |
| Self-Learning Feedback | Long-term Memory / Vector DB | Captures decisions and reason codes; stores SME corrections; updates examples and counterparty memory; recalibrates confidence thresholds |
| LLM | Anthropic Chinou | Enables extraction, comparison, and response generation under Nomura’s commercial terms |
| Data Layer | Snowflake + APIs | Golden source queries across GLOSS, OBI, and TRAM |
| Evaluations | RAGAS 2.0 / DeepEval | Validates agent outputs; mandatory pass criteria for production promotion |

### 6.4 Integration Approach –

- REST APIs: GLOSS, OBI, ServiceNow (NEWS)

- File ingestion: emails, PDFs, Excel, SWIFT, CSV

#### Database queries: Snowflake, scheduled jobs

#### Email: IMAP / MS Graph API for mailbox polling, body parsing, and attachment extraction

#### Coded email subjects for MO feedback loop identification and routing

#### Note: This list is indicative and not exhaustive. The detailed integration approach shall be defined based on workflow integration requirements confirmed during the Discovery & Setup module.

### 6.5 Marketplace Framework & Agents Design

### 6.6 Hybrid Build Tracks

## 7. Key Stakeholders

R= Responsible  |  A =Accountable  |  C = Consulted  |  I =Informed

| Activity | Project Director | AI Engineers | Business Analysts | Nomura SMEs | Nomura IT |
| --- | --- | --- | --- | --- | --- |
| Process walkthroughs & BRD | A | I | R | C | I |
| Synthetic data specification | A | R | C | C | I |
| Agent development & testing | A | R | C | I | I |
| HITL calibration | I | C | R | R | I |
| Nomura environment setup | I | C | I | I | R/A |
| UAT execution | I | C | R | R/A | I |
| Go-live sign-off | C | I | I | A | C |
| Knowledge transfer sessions | A | R | R | C | C |

## 8. Governance & Project Tracking

The 12-week period is indicative and targets completion within three calendar months from the Effective Date, subject to the assumptions in Section 9 being met. Customer-side delays in inputs, approvals, or availability shall shift the timeline pro rata without consequence to Protiviti.

| Sr. No | Module | Activities | Deliverables | Timeline |
| --- | --- | --- | --- | --- |
| 1 | Discovery & Setup | Conduct walkthroughs for in-scope work drivers; identify golden sources with Customer’s SMEs; review standard operating procedures; capture UI and RBAC requirements; complete integration with Nomura’s internal API inventory; define synthetic data; establish environment access, credentials, and required approvals. | Business Requirements Document (BRD) | Weeks 1–2 |
| 2 | Agent Build, Iterative Testing & Marketplace Scaffolding | Build agents required for the in-scope workflows for extraction, compare and match, orchestration, HITL, and feedback-loop learning; develop supporting web UI; perform iterative testing at agent and workflow levels; concurrently establish marketplace scaffolding including Agent Contract, registry, and discovery interface. | Agent design architecture document; Test scenarios; Agent testing report; Marketplace scaffolding architecture document | Weeks 3–7 |
| 3 | Integration & End-to-End Testing | Integrate with Nomura’s workflow for triggering, logging, and closure; wire middle-office mailbox feedback loop; execute iterative end-to-end testing with SMEs on real data; perform defect remediation. | SIT scenarios; SIT QA report | Weeks 8–10 |
| 4 | User Acceptance Testing & Go-Live | Vendor support of the Customer’s UAT; address defects within agreed timelines; enable go-live in production environment upon formal Customer’s sign-off. | UAT scenarios; UAT report | Weeks 10–11 |
| 5 | Knowledge Transfer | Conduct knowledge transfer sessions covering architecture, agent design, operational runbooks, and repository structure to enable POC post–go-live operations and maintenance; conclude Protiviti’s obligations under this engagement. | Knowledge transfer sessions completed | Week 12 |

## 9. Assumptions & Dependencies

### 9.1 Assumptions

Deviations from the following assumptions may, at the Vendor’s discretion, give rise to a Change Order.

- The Customer shall provide, in a timely manner, access to all required data sources including TRAM, SWIFT, counterparty emails, CSD and ICSD reports, and golden-source systems including GLOSS, OBI and the Customer’s front-office systems, together with accurate synthetic data and a sufficient and representative corpus of historical case data for testing and tuning.

- Customer systems shall expose interfaces suitable for integration, whether directly or through middleware; any custom integration or robotic process automation arising from unavailability of such interfaces shall be assessed separately.

- The Customer shall make available subject-matter experts for process validation, HITL calibration, UAT and sign-off, within the timelines required to keep the engagement on schedule.

- The Customer shall define, approve and own all user roles, approval hierarchies, RBAC matrices, confidence thresholds, escalation rules and business rules within which the agents operate.

- All costs associated with large language model inference, token consumption, cloud infrastructure, third-party API usage, ServiceNow licensing and configuration, and any other third-party software or service consumed by the POC shall be borne directly by the Customer and are not included in the Fees under this Agreement.

- Large language model availability, pricing, behaviour, rate limits and provider terms (including those of Anthropic in respect of the Chinou instance) are outside the Vendor’s control; material provider-side changes may necessitate replanning, and the Vendor shall not be liable for consequences arising from such changes.

- Prompts and outputs processed through the large language model are governed by the Customer’s existing commercial terms with its provider. The Customer is responsible for procuring any zero-retention or equivalent data-handling configuration it requires.

- No Customer production data, personally identifiable information or Customer Confidential Information shall be transferred into synthetic data except as expressly agreed in writing between the parties. Data classification and any masking or tokenisation required prior to sharing with the Vendor remain the Customer’s responsibility.

- Customer-side infrastructure, infosec, risk, compliance, lines of defence and audit approvals required for the POC to be built, integrated and operated within the Customer’s production environment shall be completed within the engagement window; delays shall shift the timeline accordingly.

- Large language model outputs and agent behaviours are non-deterministic. Agent accuracy, confidence calibration and any outcome-based metrics are dependent on data quality, HITL feedback during the engagement, and the business rules and thresholds set by the Customer. No numerical accuracy, confidence, availability, throughput, full-time-equivalent-saving or other outcome-based commitment is made by the Vendor under this Exhibit.

### 9.2 Dependencies

The Services, Deliverables and POC are subject to the following limitations, which the Customer acknowledges and accepts.

- Agent outputs, including extraction results, match decisions, confidence scores and proposed counterparty responses, are analytical recommendations produced by non-deterministic systems and are subject to review and action by the Customer’s personnel via the HITL interface. The Vendor does not assume the role of management, operator or decision-maker for any settlement, trade confirmation, counterparty communication or related action of the Customer.

- Regulatory compliance, risk management, audit, surveillance and statutory reporting remain solely and fully the Customer’s responsibility.

- The agents are not designed or warranted to detect, prevent or disclose all settlement breaks, mismatches, missing data, counterparty errors, fraud, operational incidents, regulatory violations or security breaches. Prevention, detection and response remain with the Customer.

- Recommendations from the Vendor on workflows, thresholds, guardrails, configurations and operational procedures are offered as good industry practice and are for the Customer to implement, modify or reject in light of the Customer’s own operational, regulatory and risk context.

- Learning-loop behavior depends on Customer HITL decisions, overrides, feedback and data quality. Any drift or recalibration need is a downstream consequence of such inputs and is remediated through continued HITL and retraining cycles, which are not included in this Exhibit.

## 10. Risks & Mitigations

| Risk | Mitigation | Owner |
| --- | --- | --- |
| Key risks to delivery |  |  |
| Data access delays |  |  |
| IT approval timelines |  |  |
| Non-deterministic agent behavior |  |  |
| LLM provider-side changes |  |  |
| HITL feedback quality |  |  |

## 11. Glossary

## 12. Appendix

### 12.1 Related Documents (Proposal Deck)

### 12.2 Approvals